Weekly Team Status Report

Including Team Retrospective

VitalIQ — AI-Powered Personal Health Intelligence Platform

Team BTJ  ·  Brandon Galli  ·  Jarod Atienzo  ·  Thaigo Amaro Da Silva

Milestone: GP4 — Architectural Consolidation  ·  Week of Jun 3, 2026

GitHub: https://github.com/Callmejarod/VitalIQ-AI-Health-App

# 1. Milestone Summary

This week's milestone was a structural / architectural-design checkpoint. The goal was to consolidate the MVVM architectural spine and design how the existing Room-based Repository will evolve to support an external API as a second data source — without writing networking code and without breaking architectural boundaries. All planned deliverables were completed and incorporated into the cumulative SRS.

# 2. Deliverable Status

| Deliverable | Owner | Status |
| --- | --- | --- |
| Repository Evolution Plan | Brandon | Complete |
| API Contract Specification | Jarod | Complete |
| DTO + Mapping Plan | Thaigo | Complete |
| Thread Boundary Plan + coroutine write-up | Brandon | Complete |
| Updated Activity Diagram (Main vs IO, dual source) | Thaigo | Complete |
| Updated Sequence Diagram (dual source, scope/thread bands) | Jarod | Complete |
| State Machine Diagram (carried + refined) | Thaigo | Complete |
| Architectural Risk Statement | Jarod | Complete |
| Cumulative SRS assembly + instructor-feedback corrections | Brandon | Complete |
| Prior-week continuity (GP1–GP3, Week 4) | All | Complete |

# 3. Individual Contributions

| Member | Contributions This Week |
| --- | --- |
| Brandon Galli | Authored the Repository Evolution Plan and Thread Boundary Plan; wrote the coroutine-foundations section; assembled the cumulative SRS and applied instructor-feedback corrections. |
| Jarod Atienzo | Authored the API Contract Specification from the backend endpoints; produced the updated sequence diagram; wrote the Architectural Risk Statement; maintained the GitHub repo and project board. |
| Thaigo Amaro Da Silva | Authored the DTO + Mapping Plan; produced the updated activity diagram with Main/IO swimlanes and refined the state machine; reviewed layer-boundary compliance. |

# 4. GitHub Project Board

Project execution is tracked on the team GitHub Project board. This week's cards moved from “To Do” through “In Progress” to “Done” for each design deliverable; the API-contract and Repository-evolution cards were linked to the SRS sections they produced.

Backlog refined with next-phase cards: Retrofit client setup, DTO classes, mapper implementation, Room CachedInsight entity + migration.

No code-bearing cards were closed this week by design (architectural checkpoint only).

# 5. Team Retrospective

## 5.1 What Worked

Designing the Repository contract before any networking code clarified exactly which functions are local-only, remote-only, or cache-then-network. The branching-logic example removed ambiguity about where decisions live.

Keeping three separate model families (DTO / Domain / Entity) on paper made the mapping responsibilities obvious and prevented the team from “just reusing the DTO everywhere.”

Drawing the Main→IO→Main bands on the sequence diagram made the thread-boundary plan concrete and caught two places where we had informally assumed mapping happened on Main.

Splitting deliverables by member with a shared SRS outline avoided merge friction.

## 5.2 What Didn't Work

Our first activity diagram tried to put both the cache-read and API-call branches on the same row, which overlapped and was unreadable.

We initially under-specified the error contract, so the risk statement had no concrete failure-handling story to point at.

Early drafts let mapping drift toward the ViewModel in discussion, which would have violated the layer rules.

## 5.3 How We Fixed What Didn't Work

Re-laid out the activity diagram so each branch occupies its own row and merges before the Flow emission; thread-crossing edges are colored to read at a glance.

Added a dedicated Error Response Format (§16.4) with a status→code→handling table, which the concurrency/resilience risks now reference directly.

Wrote the explicit rule that mapping lives only in the Repository (§17.3) and added it to the structural-risk mitigations, then code-reviewed the contract against the Layer Boundary Rules.

## 5.4 Lessons Learned (to apply next time)

Define the API error envelope at the same time as the success schema — resilience design depends on it.

Decide the dispatcher for every unit of work (including mapping) up front, and annotate it on the diagram rather than leaving it implicit.

Lay out diagram swimlanes with one activity per row from the start; it mirrors the “one activity per step” pseudocode rule and avoids rework.

Lock the Repository's public surface to domain types early so no later code accidentally leaks DTOs or entities upward.

# 6. Risks & Blockers

| Item | Impact | Plan |
| --- | --- | --- |
| Backend JSON contract may still change before implementation. | Medium | Nullable DTO fields + lenient parsing absorb additive changes; mapper isolates breaking ones. |
| Emulator step-counter limitations for sensor testing. | Low | Accelerometer-derived step estimation fallback (already in scope). |
| No blockers requiring instructor action this week. | — | — |

# 7. Plan for Next Milestone

Implement the Retrofit client and ApiService against the documented contract.

Add the CachedInsight Room entity, InsightDao, and a versioned migration.

Implement DTO/Domain/Entity mappers exactly as specified in §17.

Wire refreshInsights() write-through caching and verify Main→IO→Main boundaries at runtime.

Validate graceful offline fallback against the error contract.

Summary: GP4 deliverables are complete and merged into the cumulative SRS. The architecture is consolidated and ready for API implementation in the next phase with minimal expected refactor cost.